## Slide 1: Scrum Project planning
Elaborated by Samar Jberi
1

## Slide 2: Main stages of every Sprint 01 02 03 04
Plan
Build
Review
Test
2

## Slide 3: Our team
Sekri Ismail
Scrum Master
Jerbi Oussema
Product Owner
Developer
Jberi Samar
3

## Slide 4: Product backlog
Dynamic Norms update.
Creation of smart search engine.
Advanced search filters.
User access management.
Manage the approval of adding new documents.
4

## Slide 5: Sprint planning Next
In this phase we should select the top priority sprint story
5

## Slide 6: Dynamic Norms update
As a user I need a dynamic system update so I can work on the different yet most updated files
Connect to the sharing point.
Loop through the different files stored in the sharing point.
Have access to the content of each file.
Sprint backlog
Start
20/05/2022
Schedule
End
06/04/2022
06/05/2022
6

## Slide 7: Creation of a smart search engine
As a user I need a smart search engine so I can work on the different yet most updated files on the sharing point
Specify different treatment for every file format ( PDF, Excel , Word).
Search for an input within the files.
Apply text mining to the text and search for the optimal matching files.
Return the exact location and heading of the input.
Display the file from the sharing point.
Sprint backlog
Start
03/06/2022
Schedule
End
06/04/2022
20/05/2022
7

## Slide 8: Advanced search filters
As a user I need advanced filters so I can filter the results.
Choose file format(PDF, Word, Excel).
Chose the type of norms ( ISOxx).
Sprint backlog
Start
21/06/2022
Schedule
End
06/04/2022
03/06/2022
8

## Slide 9: User access management
As a user I need to login or Sign-up so I access the application
Create a sign in GUI.
Create a sign-up GUI.
Create a reset password GUI.
Create an approval system managed by the administrator for the signed-up users.
Create the rest of the GUI and link it to the program.
Sprint backlog
Start
10/07/2022
Schedule
End
06/04/2022
21/06/2022
9

## Slide 10: Manage the approval of adding a new document
As an adiministrator user I need to manage the approval of adding new documents to the sharing point so I can ensure security and integrity.
Create a document view GUI.
Display the content of the sharing point.
Add document request.
The request is to be sent to the administrator for approval.
Sprint backlog
Start
24/07/2022
Schedule
End
10/07/2022
10

## Slide 11: Thanks
11